PRODUCT REQUIREMENTS DOCUMENT (PRD)

Starrbites — Luxury Corporate Website Redesign

Project: Complete website redesign and development
Brand: Starrbites
Current website: https://starrbites.com/
Flagship project: Tiiger Trail — https://tiigertrail.com/
Primary market: Bangalore, Karnataka, India
Target audience: HNIs, NRIs, real estate investors, professionals, families, and second-home buyers
Design direction: Luxury corporate, editorial, cinematic, minimal, sophisticated
Priority: Premium UI/UX, performance, SEO, accessibility, lead generation, and responsive behaviour

1. Project Overview

1.1 Project Vision

Transform the existing Starrbites website into a premium digital experience that positions Starrbites as a sophisticated, credible, design-conscious land development company.

The new website must communicate more than the sale of land. It must establish the company's philosophy, demonstrate its approach to development, present Tiiger Trail as its flagship project, and build confidence among buyers looking for thoughtfully planned land destinations.

The experience should combine the elegance of a luxury real estate brand, the clarity of a corporate website, the storytelling of an editorial publication, and the usability of a modern conversion-focused platform.

The finished website must feel custom-designed for Starrbites. It must not look like a standard real estate WordPress theme, a generic property listing portal, or a collection of prebuilt website sections.

1.2 Core Objectives

- Establish Starrbites as a premium, trustworthy land development brand.

- Create a distinctive luxury corporate visual identity online.

- Present the company's history, philosophy, mission, vision, and development approach clearly.

- Position Tiiger Trail as the flagship project with a dedicated, compelling introduction.

- Communicate the value proposition to investors, lifestyle buyers, and NRIs.

- Generate qualified enquiries and site visit requests.

- Improve the existing website's SEO, information architecture, and content discoverability.

- Deliver excellent mobile and desktop experiences.

- Introduce sophisticated, purposeful animations without compromising speed.

- Make future content updates manageable without redesigning the website.

1.3 Definition of Success

The website will be considered successful when:

- Visitors understand what Starrbites does within the first few seconds.

- The company feels established, credible, and premium.

- Tiiger Trail is clearly presented as the flagship project.

- Users can easily find the company story, project information, NRI guidance, articles, and contact details.

- Enquiry forms work reliably on desktop and mobile.

- Existing valuable URLs and search visibility are preserved wherever possible.

- Animations feel fluid and intentional.

- The website performs well on mobile networks and mid-range devices.

- Analytics can measure engagement and lead-generation outcomes.

2. Brand Positioning and Strategy

2.1 Brand Positioning

Starrbites is a Bangalore-based land development company focused on curated plotted developments, strategic locations, thoughtful planning, future-ready infrastructure, and long-term lifestyle value.

The website must position Starrbites as a developer that considers the complete ownership experience rather than simply marketing plots.

Brand attributes

- Sophisticated

- Trustworthy

- Contemporary

- Thoughtful

- Investment-conscious

- Design-led

- Transparent

- Forward-looking

- Globally accessible

2.2 Primary Brand Message

Core message: Building Land. Creating Legacy.

Supporting message:

Starrbites creates thoughtfully planned land destinations that bring together investment potential, purposeful development, and meaningful possibilities for the future.

The final copy should remain grounded in verifiable project details and avoid guaranteeing investment outcomes.

2.3 Brand Hierarchy

The website must maintain a clear distinction between the corporate brand and its flagship project.

Starrbites

- Corporate identity

- Company history

- Vision and mission

- Development philosophy

- Land investment approach

- NRI support

- Educational insights

- Corporate enquiries

Tiiger Trail

- Flagship project

- Lifestyle and nature-led positioning

- Project-specific location and master plan

- Project amenities and specifications

- Site visit enquiries

- Project brochure and sales information

Tiiger Trail should receive prominent editorial treatment on the Starrbites homepage, with clear links to its dedicated website.

3. Design Direction

3.1 Visual Concept

Create a luxury editorial corporate website inspired by premium real estate developers, architecture studios, high-end hospitality brands, and contemporary investment companies.

The aesthetic should combine:

- Large editorial typography

- Expansive white space

- Cinematic photography

- Restrained gold detailing

- Asymmetric image compositions

- Clean grid systems

- Strong typographic hierarchy

- Minimal navigation

- Smooth transitions

- Subtle interactive details

The website should feel expensive because of its composition, restraint, imagery, and attention to detail—not because of excessive gold, shadows, gradients, or decorative effects.

3.2 Colour System

Use the following design tokens consistently.

| Token | Colour | Application |
| --- | --- | --- |
| Primary background | #FFFFFF | Main page backgrounds |
| Corporate navy | #171C56 | Headings, key sections, footer, navigation accents |
| Brand gold | Existing logo gold | Fine lines, icons, selected highlights |
| Primary text | #242424 | Body copy and primary text |
| Secondary text | #686868 | Descriptions and metadata |
| Soft background | #F6F6F4 | Alternating sections and editorial panels |
| Border | #E7E7E7 | Dividers, form borders, subtle outlines |

The exact gold colour must be sampled from the approved Starrbites logo asset rather than guessed.

Colour rules

- White must remain the dominant background.

- Navy provides authority and corporate character.

- Gold must be used sparingly.

- Avoid large gold background areas.

- Avoid excessive gradients and glassmorphism.

- Maintain accessible contrast for text and controls.

- Use colour consistently across every page and interactive state.

3.3 Typography

Headings

Preferred typeface: Playfair Display or an equivalent refined editorial serif.

Use for:

- Hero headings

- Page titles

- Section headlines

- Selected pull quotes

- Major brand statements

Body and interface

Preferred typeface: Inter.

Use for:

- Paragraphs

- Navigation

- Buttons

- Forms

- Captions

- Metadata

- Footer links

Typography rules

- Use fluid responsive font sizing.

- Keep headings large but readable.

- Avoid overly narrow text columns on mobile.

- Use comfortable line height.

- Maintain consistent letter spacing.

- Use uppercase labels selectively.

- Avoid multiple competing font families.

- Load only the required font weights.

The final system must include responsive type tokens for mobile, tablet, laptop, and large desktop screens.

3.4 Layout System

- Use a consistent maximum content width, approximately 1,280–1,440 px for wide desktop layouts.

- Use a responsive 12-column grid on desktop where appropriate.

- Use generous section spacing.

- Allow asymmetrical image and text compositions.

- Keep important text within readable line lengths.

- Avoid repetitive two-column layouts across every section.

- Use full-width imagery selectively for high-impact moments.

- Align content to consistent page margins.

- Prevent accidental horizontal scrolling at every breakpoint.

4. Website Architecture and Sitemap

Build the following pages and supporting templates.

| Page | URL | Priority |
| --- | --- | --- |
| Home | / | Critical |
| About Starrbites | /about-us/ | Critical |
| Tiiger Trail | /tiiger-trail/ | Critical |
| NRI Investment | /nri/ | High |
| Insights / Journal | /blog/ | High |
| Individual Article | Existing article URLs | High |
| Contact | /contact-us/ | Critical |
| Privacy Policy | /privacy-policy/ | Required |
| Terms and Conditions | /terms-and-conditions/ | Required |
| Thank You | /thank-you/ | Supporting |

Retain existing URLs wherever practical. If a URL must change, implement a permanent redirect and update internal links, canonical tags, and sitemap entries.

The Tiiger Trail page on Starrbites must be a corporate project introduction, not a duplicate of the entire Tiiger Trail website. Project-specific details should be linked to the dedicated project website.

Do not create additional project, portfolio, property listing, calculator, or generic property grid sections unless explicitly approved in a future scope change.

5. Global Header and Navigation

5.1 Desktop Header

Design a refined corporate header with:

- Starrbites logo on the left

- Primary navigation on the right

- A prominent but restrained enquiry CTA

- A transparent or overlay state where appropriate over the hero

- A solid white background after scrolling

- A thin divider or subtle shadow only when needed

Recommended navigation:

Home | About Us | Our Flagship | NRI Investment | Insights | Contact

CTA: Start a Conversation

The “Our Flagship” navigation item should lead to the Tiiger Trail introduction page on Starrbites.

5.2 Header Behaviour

- Header height should be approximately 84–100 px on desktop.

- Logo proportions must remain correct.

- Navigation items must be vertically aligned.

- Spacing between items must be consistent.

- Active navigation states must be clear.

- Hover animations must be subtle and fast.

- Header must remain usable on smaller laptops.

- Sticky behaviour must not obscure section headings or anchor destinations.

- The header must not create layout shifts while scrolling.

If an overlay header is used, ensure contrast remains sufficient over every hero image.

5.3 Mobile Navigation

- Use a clean, accessible menu button.

- Open a full-height or carefully sized overlay navigation.

- Provide a clear close button.

- Prevent background scrolling while the menu is open.

- Use accessible focus management.

- Allow easy thumb access to contact actions.

- Avoid unnecessary nested menus.

- Close the menu after navigation.

- Support keyboard and screen-reader interaction.

6. Homepage — Detailed Requirements

The homepage is the most important page. It must immediately establish brand quality, communicate the company proposition, and guide visitors toward Tiiger Trail or a conversation with Starrbites.

Section 01 — Cinematic Hero

Objective: Create a powerful first impression.

Design

- Full-screen or near-full-screen desktop hero.

- High-quality cinematic land, landscape, architectural, or aerial footage/image.

- White or dark text depending on image contrast.

- Large serif headline.

- Short supporting statement.

- Two clear actions.

- Restrained animated entrance.

- Subtle scroll indicator.

Suggested copy:

Eyebrow: THOUGHTFULLY PLANNED LAND DESTINATIONS

Headline: Building Land. Creating Legacy.

Supporting text: We create thoughtfully planned land destinations that bring together investment potential, purposeful development, and possibilities for a more meaningful future.

Primary CTA: Discover Starrbites

Secondary CTA: Explore Tiiger Trail

Animation

- Hero image appears through a restrained opacity or clip-path reveal.

- Eyebrow enters with a short fade and upward movement.

- Headline reveals in a controlled sequence.

- Supporting text appears after the headline.

- CTA buttons appear last.

- Scroll indicator moves subtly.

Keep the animation sequence short. The headline and primary action must become available immediately and must not be delayed by a long intro.

Rules

- No autoplay audio.

- Prefer a compressed video or high-quality still image depending on performance.

- Provide a poster image for video.

- Respect reduced-motion settings.

- Ensure the hero does not become a blank area while media loads.

- Avoid stock imagery that falsely represents the actual project.

- The mobile hero must use an appropriately cropped image and readable text.

Section 02 — Brand Introduction

Objective: Explain what Starrbites stands for.

Suggested headline:

Land is more than an asset. It is the beginning of something lasting.

Content should introduce Starrbites as a Bangalore-based land development company that brings together design thinking, strategic planning, and long-term ownership value.

Layout

- Asymmetric editorial grid.

- One large image paired with a concise text column.

- Small uppercase section label.

- Large serif headline.

- Short body paragraph.

- Text link to About Starrbites.

Interaction

The image may use a subtle scroll reveal or a minimal parallax effect. Avoid excessive movement on body text.

Section 03 — Philosophy and Principles

Objective: Explain the thinking behind the company.

Present four principles in a refined editorial layout:

- Purposeful Planning — Thoughtful consideration of how land is organised and experienced.

- Strategic Perspective — Evaluating location, accessibility, surrounding development, and long-term relevance.

- Transparency and Trust — Clear communication, documentation, and responsible customer guidance.

- Lasting Value — Creating opportunities that consider lifestyle, ownership, and future possibilities.

Each principle should have a concise description and a restrained visual treatment.

Use typography, numbered labels, fine lines, and occasional supporting imagery. Do not turn the section into four generic icon cards with shadows.

Section 04 — Flagship Project: Tiiger Trail

Objective: Make Tiiger Trail the principal project highlight.

This section should feel like a transition into a premium nature and lifestyle editorial.

Layout

- Full-width or oversized landscape image.

- Asymmetric text placement.

- Navy or white text depending on the image.

- Gold micro-details.

- Clear project label.

- Prominent project name.

- Short project introduction.

- Primary project CTA.

Suggested copy:

OUR FLAGSHIP DEVELOPMENT

Tiiger Trail — Where Nature and Soul Meet

A premium plotted development envisioned for those who seek a closer connection with nature, the freedom to create a personal retreat, and the possibilities of long-term land ownership.

CTA: Discover Tiiger Trail

Secondary link: Visit Project Website

Link to: https://tiigertrail.com/

Visual direction

Use genuine Tiiger Trail photographs, approved master-plan visuals, or approved project renderings. Do not invent completed facilities or present proposed amenities as operational.

Animation

- Image reveal on entry.

- Slight image scale transition.

- Text appears independently.

- CTA receives a subtle hover treatment.

Avoid a complex scroll-jacking effect or long pinned section that makes mobile scrolling difficult.

Section 05 — Our Journey

Objective: Build corporate credibility through the company's actual background.

Present the development of Starrbites and its relevant professional roots as a refined editorial timeline.

The timeline should cover only verified milestones, such as the design and interiors foundation, execution experience, education initiatives, hospitality and technology ventures, and the present land development vision.

Layout

- Large introductory statement.

- Horizontal timeline on large screens or a vertical timeline on smaller screens.

- Clear year labels where dates are verified.

- Brief descriptions.

- Archival or relevant supporting images if available.

Interaction

Timeline milestones may reveal as the user scrolls. The content must remain readable if animations fail or are disabled.

Do not invent milestones, awards, company achievements, or dates.

Section 06 — Our Vision and Mission

Objective: Establish the company's direction.

Use a spacious split layout.

Vision: To become a globally trusted land development brand from India, known for creating premium land destinations that shape communities and generate lasting value.

Mission: To develop thoughtfully planned land projects that combine transparency, purposeful design, and meaningful opportunities for modern buyers.

These statements must be reviewed and approved by Starrbites before launch.

Use one strong visual, refined typography, and subtle gold dividers.

Section 07 — Who We Serve

Objective: Help visitors recognise their needs in the company's offering.

Create an editorial section for four audiences:

- Smart Investors — Interested in understanding land ownership and potential long-term value.

- Second-Home Seekers — Looking for the possibility of a retreat away from the city.

- Nature-Led Buyers — Seeking more space and a closer connection with the outdoors.

- NRI and Global Buyers — Looking for clear information and guidance when exploring land opportunities in India.

Each segment should receive a short description, not a long sales pitch.

Use a staggered text-and-image composition or an understated horizontal editorial sequence. Do not introduce a generic real estate card grid.

Section 08 — NRI Investment

Objective: Make the company accessible to overseas Indian buyers.

Suggested headline:

A clearer way to explore land opportunities in India, wherever you are.

Cover the support Starrbites actually provides, including:

- Initial consultations.

- Virtual site tours, where available.

- Documentation guidance.

- Coordination with relevant professionals.

- Purchase process guidance.

- Post-purchase support, where applicable.

CTA: Explore NRI Investment

Link to /nri/.

Avoid promising that every purchase can be completed remotely, that every financing option is available, or that all legal procedures are identical. The content must reflect applicable regulations and actual services.

Section 09 — Insights and Journal

Objective: Strengthen organic search and demonstrate expertise.

Display three carefully selected recent articles in an editorial layout.

Potential subjects include:

- Understanding land documentation and due diligence.

- Evaluating the location of a land investment.

- Questions buyers should ask before purchasing a plot.

- Understanding the difference between lifestyle and investment objectives.

- Guidance for NRIs exploring property ownership in India.

Design

- Large featured article image.

- Editorial headline typography.

- Category and publication date.

- Short excerpt.

- Simple “Read Article” link.

Do not add fake publication dates, duplicate articles, fabricated author credentials, or unsupported investment advice.

CTA: Explore All Insights

Link to /blog/.

Section 10 — Corporate Enquiry

Objective: Convert interested visitors into conversations.

Suggested headline:

Let's discuss what you're looking to build for the future.

Supporting copy:

Whether you are exploring a land investment, considering a lifestyle destination, or looking for more information about Tiiger Trail, our team is here to help you understand the next steps.

CTA: Start a Conversation

Offer a simple enquiry form or direct contact options.

Section 11 — Footer

Design a sophisticated footer with a deep navy background and restrained gold accents.

Include:

- Starrbites logo.

- A concise company description.

- Navigation links.

- Tiiger Trail project link.

- NRI investment link.

- Insights link.

- Contact phone numbers.

- Official email.

- Registered or office address as approved.

- LinkedIn and other verified social profiles.

- Privacy Policy.

- Terms and Conditions.

- Copyright notice.

Footer typography must remain readable. Avoid excessive columns, oversized decorative text, and unnecessarily complex animation.

7. About Starrbites Page

URL: /about-us/

Purpose: establish the company's credibility, origin, philosophy, mission, and development approach.

Required sections

- Editorial hero: About Starrbites.

- Company introduction.

- The philosophy behind the brand.

- Company journey and verified milestones.

- Relevant professional background and ventures.

- Current land development focus.

- Vision and mission.

- Core principles.

- Introduction to Tiiger Trail.

- Corporate enquiry CTA.

UX requirements

- Clear content hierarchy.

- Short, readable paragraphs.

- Strong editorial imagery.

- Responsive timeline.

- Anchor navigation if the page becomes long.

- Clear CTA near the bottom.

- Links to relevant supporting pages.

The page must not repeat the entire homepage. Expand the company's story here while keeping the homepage concise.

All historical claims, awards, venture descriptions, and dates must be checked before publication.

8. Tiiger Trail Introduction Page

URL: /tiiger-trail/

Purpose: introduce the flagship project from the perspective of the corporate developer and guide users to the dedicated project website.

Required sections

- Project hero.

- Tiiger Trail introduction.

- The project's core vision.

- Location overview.

- Lifestyle and ownership proposition.

- Approved development highlights.

- Link to the dedicated project website.

- Site visit or consultation CTA.

- Contact section.

Visual direction

The page should use more immersive nature and landscape imagery than the rest of the corporate website while preserving the Starrbites design system.

Use organic compositions, editorial typography, large photographs, and carefully controlled transitions.

Content restrictions

- Do not fabricate plot counts, dimensions, prices, distances, amenities, approvals, or infrastructure.

- Do not guarantee appreciation or investment returns.

- Do not imply that proposed facilities are already operational.

- Use only approved project information.

- Link detailed project specifications and sales material to https://tiigertrail.com/.

9. NRI Investment Page

URL: /nri/

Purpose: explain how overseas Indian buyers can explore opportunities through Starrbites.

Required sections

- NRI-focused hero.

- Introduction to investing in India.

- Starrbites' advisory and coordination process.

- Virtual exploration options.

- Documentation and due diligence guidance.

- Purchase process overview.

- Frequently asked questions.

- Tiiger Trail feature.

- Consultation form.

Form fields

- Full name.

- Email.

- Phone number and country code.

- Country of residence.

- Investment interest.

- Preferred contact method.

- Consent to be contacted.

Keep the form simple. Do not request passport numbers, bank details, or other sensitive documents through a public enquiry form.

Legal and regulatory statements must be reviewed for accuracy, especially where property type and FEMA requirements affect eligibility.

10. Insights and Article Templates

Blog listing page

The listing page must feel like a premium editorial journal rather than a standard blog archive.

Include:

- Featured article.

- Article categories.

- Article cards with consistent image ratios.

- Publication dates.

- Search or category filters if useful.

- Pagination or a reliable load-more interaction.

- Responsive layouts.

Avoid excessive animations that delay access to article content.

Individual article page

Include:

- Clear H1.

- Publication date and verified author information.

- Table of contents for longer articles.

- Readable article width.

- Proper H2 and H3 hierarchy.

- Optimised images.

- Relevant internal links.

- Related articles.

- CTA to Starrbites or Tiiger Trail.

- Article structured data where eligible.

Preserve existing article URLs and valuable content. Review outdated references, including old years, before carrying content forward. Update factual claims and publication dates honestly.

11. Contact Page

URL: /contact-us/

Purpose: make it easy for prospective buyers, partners, and other stakeholders to contact Starrbites.

Required elements

- Refined page introduction.

- Office address.

- Verified contact numbers.

- Official email.

- Embedded map or map link.

- Enquiry form.

- Relevant privacy notice.

- Business hours if verified.

Enquiry form fields

- Name.

- Email.

- Phone.

- Enquiry type.

- Message.

- Consent checkbox.

Possible enquiry types:

- Tiiger Trail.

- Land investment consultation.

- NRI investment enquiry.

- Corporate enquiry.

- Other.

Form behaviour

- Validate required fields.

- Show clear inline errors.

- Prevent duplicate submissions where practical.

- Show a success message.

- Send submissions to the configured company email or CRM.

- Include spam protection.

- Log conversion events.

- Test delivery and mobile usability.

Do not display a success message until the submission has actually been accepted.

12. UI/UX Requirements

12.1 Interaction Principles

The website should prioritise clarity, visual hierarchy, predictable navigation, and meaningful interaction.

Every animation must serve a purpose: introduce content, clarify a transition, communicate state, or improve feedback.

12.2 Button System

Primary buttons:

- Navy background.

- White text.

- Refined hover transition.

- Clear focus state.

Secondary buttons:

- White or transparent background.

- Navy text and border.

- Gold accent used sparingly.

Text links:

- Subtle underline or underline reveal.

- Consistent focus state.

- Clear hover feedback.

Button labels should be descriptive. Avoid generic labels such as “Click Here” where a more useful label is available.

12.3 Image Treatment

- Use high-resolution, properly licensed images.

- Prefer authentic company and project photography.

- Use consistent image ratios within comparable components.

- Apply restrained cropping and positioning.

- Optimise images for each viewport.

- Use modern image formats such as WebP or AVIF where supported.

- Add meaningful alt text.

- Lazy-load below-the-fold imagery.

- Prioritise the hero image and other above-the-fold assets.

Avoid excessive image overlays, decorative borders, and repeated stock photographs.

12.4 Microinteractions

Implement:

- Refined link hover states.

- Button hover and active states.

- Clear form focus and error states.

- Subtle image hover effects where useful.

- Navigation state indicators.

- Smooth accordion transitions where accordions are used.

- Accessible mobile menu transitions.

- Scroll progress or section indicators only where they add genuine value.

Do not animate every component.

13. Animation and Motion Design Specification

Animation is a major design requirement, but it must not interfere with content, navigation, performance, or accessibility.

13.1 Recommended Technology

Use GSAP with ScrollTrigger if the selected development stack supports it. Native CSS transitions and Intersection Observer should be preferred for simpler interactions.

Do not introduce multiple overlapping animation libraries without a clear reason.

13.2 Animation Categories

A. Page entrance

- Subtle opacity transitions.

- Short vertical movement for selected elements.

- Optional image reveal masks.

- No long blocking splash screen.

B. Scroll-triggered reveals

- Headlines.

- Editorial images.

- Section labels.

- Timeline milestones.

- Project introductions.

Trigger animations when content enters the viewport. Once-revealed content should generally remain visible.

C. Image transitions

- Restrained clip-path reveals.

- Slight image scaling.

- Masked transitions on selected feature images.

- Optional subtle parallax on desktop.

D. Navigation

- Underline transitions.

- Button hover states.

- Mobile menu opening and closing.

- Sticky header transition.

E. Editorial transitions

Selected sections may use layered imagery, overlapping typography, or restrained pinned storytelling. Use these techniques selectively, not as a requirement for every section.

13.3 Motion Timing

Recommended initial values:

| Interaction | Target duration |
| --- | --- |
| Button hover | 150–250 ms |
| Link hover | 150–250 ms |
| Small reveal | 350–600 ms |
| Image reveal | 600–900 ms |
| Hero sequence | 600–1,200 ms total |
| Mobile menu | 200–350 ms |

Use easing curves that feel smooth and natural. Avoid excessive overshoot, bounce, and dramatic elastic effects.

These values are starting points and must be tuned through real-device testing.

13.4 Performance Rules

- Animate opacity and transform where possible.

- Avoid repeated layout-triggering animations.

- Do not continuously animate large images.

- Do not run unnecessary scroll calculations.

- Clean up GSAP timelines and ScrollTriggers.

- Avoid animation-related hydration errors.

- Ensure content is visible if JavaScript fails.

- Keep mobile animation complexity lower than desktop.

- Respect prefers-reduced-motion.

- Do not disable normal browser scrolling.

- Avoid horizontal scroll traps and forced scroll snapping.

14. Responsive Design

Responsive behaviour must be designed deliberately, not treated as a final CSS adjustment.

Desktop: 1440 px and above

- Full editorial layouts.

- Large photography.

- Asymmetric compositions.

- Refined motion.

- Spacious navigation.

Laptop: 1024–1439 px

- Adjusted typography.

- Reduced whitespace where necessary.

- Controlled image crops.

- No navigation collisions.

- No overflowing content.

Tablet: 768–1023 px

- Simplified multi-column layouts.

- Reduced animation complexity.

- Touch-friendly controls.

- Navigation adapted to available width.

Mobile: 320–767 px

- Single-column or carefully selected split layouts.

- Properly cropped imagery.

- Readable headings.

- Comfortable body text.

- Full-width or appropriately sized buttons.

- Accessible mobile menu.

- No horizontal overflow.

- No clipped content.

- No hover-only functionality.

- No unnecessary pinned scroll sections.

- Forms must be easy to complete with the mobile keyboard.

Responsive acceptance rule

Every page must be inspected at 320, 360, 390, 430, 768, 1024, 1280, 1440, and 1920 px widths, with additional checks at intermediate widths where layouts change.

15. SEO and Content Migration

The redesign must preserve and improve the existing organic search foundation.

15.1 Technical SEO

Implement:

- Unique page titles and meta descriptions.

- Canonical URLs.

- XML sitemap.

- Correct robots.txt.

- Logical heading hierarchy.

- Open Graph metadata.

- Social sharing metadata.

- Image alt text.

- Breadcrumbs where useful.

- Appropriate structured data.

- Search engine indexability.

- Internal links.

- Redirect mapping for changed URLs.

- Custom 404 page.

- Search Console verification and sitemap submission.

Do not publish placeholder metadata or leave staging-site directives enabled on production.

15.2 Structured Data

Use only valid, relevant schema types supported by the actual content, such as:

- Organization.

- WebSite.

- BreadcrumbList.

- Article or BlogPosting.

Use LocalBusiness or RealEstateAgent only if the entity and its real-world activities genuinely qualify. Do not add fabricated reviews, ratings, awards, prices, or financial claims to structured data.

15.3 Existing Content

Before migration:

- Crawl the existing website.

- Export URLs and current page titles.

- Identify indexed pages and important incoming links.

- Inventory blog posts and images.

- Record current enquiry routes.

- Identify outdated information.

- Map every retained URL to its redesigned destination.

- Test redirects before launch.

Preserve valuable article content unless a documented content review justifies revision.

15.4 SEO Content Strategy

The website should naturally address relevant topics, including:

- Starrbites land development.

- Land development company in Bangalore.

- Land investment opportunities in India.

- NRI land investment guidance.

- Premium plotted developments.

- Tiiger Trail.

- Land ownership and due diligence.

Use keyword research to validate final target terms. Do not force keywords into headings or repeat them unnaturally.

16. Performance and Core Web Vitals

The website must feel fast, including on mobile devices and slower connections.

Target metrics

Measure field data where available and validate the production site against these recommended Core Web Vitals thresholds at the 75th percentile:

- LCP: 2.5 seconds or less.

- INP: 200 milliseconds or less.

- CLS: 0.1 or less.

These are targets, not assumed results.

Implementation requirements

- Use responsive image sources.

- Compress images and video.

- Avoid unnecessary JavaScript.

- Load only required fonts and weights.

- Use lazy loading appropriately.

- Preload only critical resources.

- Reserve image dimensions to prevent layout shifts.

- Avoid large third-party scripts.

- Minimise unnecessary client-side rendering.

- Cache static assets effectively.

- Use a CDN where appropriate.

- Avoid loading every animation and image before the page becomes usable.

The hero must render quickly and must never depend on a large video finishing its download.

Run Lighthouse and real-device checks before launch. Record results for desktop and mobile.

17. Accessibility

Target WCAG 2.2 Level AA where practical.

Requirements:

- Keyboard-accessible navigation.

- Visible focus indicators.

- Sufficient colour contrast.

- Proper form labels.

- Accessible error messages.

- Logical heading order.

- Descriptive links.

- Appropriate image alt text.

- Semantic HTML.

- Accessible menus and accordions.

- No colour-only communication of important states.

- Reduced-motion support.

- Adequate touch-target sizes.

- No content available only through hover.

- No keyboard traps.

Animations and visual treatments must not compromise accessibility.

18. Lead Generation and Analytics

18.1 Primary Conversion Actions

Track the following actions:

- Corporate enquiry form submission.

- Tiiger Trail project website click.

- Tiiger Trail consultation or site visit enquiry.

- NRI enquiry submission.

- Click-to-call.

- Email link click.

- WhatsApp click, if the business uses an approved WhatsApp number.

- Brochure download, if available.

18.2 Analytics

Configure Google Analytics 4 and Google Tag Manager if appropriate to the existing setup.

Track events with consistent naming, for example:

- generate_lead

- click_to_call

- click_email

- click_whatsapp

- view_tiiger_trail

- nri_enquiry_submit

- brochure_download

Define the primary conversion events before launch.

Avoid collecting sensitive personal information in analytics event parameters. Configure consent and privacy controls as required.

18.3 Enquiry Management

The website must have a documented process for receiving and managing enquiries.

- Route submissions to the correct email or CRM.

- Identify the page and enquiry type.

- Provide an acknowledgement to the visitor.

- Prevent obvious spam.

- Test email delivery.

- Maintain appropriate access to lead data.

- Establish an internal response process.

Do not claim CRM integration until the selected system has been configured and tested.

19. Recommended Technical Architecture

The implementation stack must be confirmed before development begins.

For a highly customised, animation-rich website, the preferred option is:

- Framework: Next.js with TypeScript.

- Styling: CSS Modules or a well-structured Tailwind CSS design system.

- Animation: GSAP and ScrollTrigger where justified.

- Content: A manageable CMS or a clearly documented content-management workflow.

- Forms: Server-side validated forms connected to a configured email or CRM service.

- Hosting: A production platform with appropriate CDN, caching, HTTPS, and deployment controls.

- Analytics: GA4 and Google Tag Manager, subject to consent requirements.

Antigravity can be used as the development environment, but the generated application must still follow these requirements and be tested independently.

If the existing WordPress installation and editing workflow are to be retained, WordPress with a carefully implemented custom theme or Elementor can also be considered. The chosen architecture must be confirmed before development, not mixed into an unclear hybrid implementation.

Architecture requirements

- Reusable components.

- Centralised design tokens.

- Clean URL structure.

- Shared header and footer.

- Consistent page templates.

- Maintainable content model.

- Error handling.

- Secure form processing.

- Environment-specific configuration.

- No exposed secrets.

- Reliable deployment and rollback process.

- Documentation for future updates.

20. Content Management Requirements

Starrbites must be able to update ordinary website content without editing application source code wherever possible.

Editable content should include:

- Page headings and paragraphs.

- Hero text and imagery.

- Company milestones.

- Tiiger Trail promotional content.

- Blog articles and images.

- SEO titles and meta descriptions.

- Contact information.

- Social links.

- CTA labels and destinations.

- FAQs.

- Footer content.

If a CMS is selected, define appropriate content types and permissions.

The development team must document how to update each content type and how to publish changes safely.

21. Security and Privacy

Implement:

- HTTPS.

- Server-side validation.

- Spam protection.

- Secure handling of form submissions.

- Restricted administrative access.

- Secret management through environment variables.

- Dependency updates and security checks.

- Privacy Policy and Terms pages.

- Appropriate consent and cookie handling.

- No sensitive data exposed in client-side code.

- No unnecessary storage of personal information.

Ensure contact forms do not expose API keys or credentials.

The final privacy and legal content must be reviewed for the business's actual data practices and applicable Indian legal requirements.

22. Testing and Quality Assurance

Every page and shared component must be tested before launch.

Functional testing

- All navigation links work.

- Header and footer work on all breakpoints.

- Every CTA leads to the correct destination.

- Forms validate correctly.

- Successful form submissions reach the intended destination.

- Email and CRM integrations work.

- Mobile menus open and close correctly.

- External links are correct.

- Analytics events fire appropriately.

- Downloads work if offered.

- Redirects work.

- No placeholder content remains.

Visual testing

- Correct logo and brand colours.

- Correct typography.

- No clipped text.

- No overlapping elements.

- No inconsistent section spacing.

- No broken images.

- Correct image crops.

- No accidental horizontal overflow.

- Consistent button styling.

- Correct desktop and mobile navigation.

- Proper footer alignment.

Technical testing

- No critical console errors.

- No React hydration errors, if using React.

- No broken routes.

- No missing assets.

- No avoidable layout shifts.

- No blocking animation failures.

- No major accessibility violations.

- No serious mobile performance regressions.

Browser testing

Test current versions of:

- Chrome.

- Safari.

- Firefox.

- Edge.

Include real-device testing on Android and iOS where available.

23. Project Deliverables

The completed project must include:

- Approved sitemap and page structure.

- Approved visual direction and design tokens.

- Fully redesigned homepage.

- Fully redesigned About page.

- Tiiger Trail introduction page.

- NRI Investment page.

- Blog listing and article templates.

- Contact page and working enquiry forms.

- Privacy Policy and Terms pages.

- Responsive header and footer.

- Implemented animations and interactions.

- SEO migration and metadata.

- Analytics and conversion tracking.

- Performance optimisation.

- Accessibility and responsive QA.

- Production deployment.

- URL redirect plan and implementation where needed.

- Content-management documentation.

- Testing report and known-issues list.

- Post-launch verification.

24. Acceptance Criteria

The project will be accepted only when the following criteria are satisfied.

Design and UX

- The visual system matches the approved luxury corporate direction.

- White remains the dominant background.

- Navy and gold are used consistently.

- Typography is consistent across all pages.

- The design is custom and not a generic property template.

- Navigation and CTAs are clear.

- Tiiger Trail is visibly established as the flagship project.

- All pages have coherent visual hierarchy.

Animation

- All planned animations function correctly.

- No animation hides content permanently.

- No major layout shift occurs due to animation.

- Reduced-motion settings are respected.

- Mobile interactions remain usable.

- Animations do not block navigation or form submissions.

Content and SEO

- All required pages are present.

- Existing valuable URLs are retained or redirected.

- Titles, descriptions, canonical tags, and sitemap are correct.

- No unsupported investment claims are introduced.

- No fabricated project specifications or testimonials are published.

- Structured data matches actual content.

Performance and accessibility

- Core Web Vitals targets are measured and evaluated.

- No major mobile usability defects remain.

- Forms and navigation work with keyboard input.

- No critical console or hydration errors remain.

- The website is tested at all required breakpoints.

Business functionality

- Enquiry forms are verified end-to-end.

- Contact details are correct.

- Analytics conversion events are tested.

- Production deployment is verified.

- The business has instructions for updating content.

25. Scope Exclusions

The following are explicitly outside the current scope:

- Property listing portal.

- Generic property card grids.

- Interactive price or ROI calculators.

- EMI calculators.

- User accounts and investor dashboards.

- Online plot booking or payment processing.

- Real-time plot inventory.

- A new Tiiger Trail sales website.

- Unsupported financial projections.

- Fabricated testimonials or awards.

- Unapproved project photography or claims.

These can be considered separately only if the business later requests them.

26. Implementation Phases

Phase 1 — Discovery and Audit

- Review the current website.

- Inventory all URLs and content.

- Audit existing SEO.

- Collect approved brand assets.

- Identify missing project information.

- Confirm technical architecture.

Deliverable: Approved discovery findings and content inventory.

Phase 2 — Design System

- Establish colours and typography.

- Define spacing and grid rules.

- Design header, footer, buttons, and forms.

- Define animation principles.

- Approve homepage visual direction.

Deliverable: Approved visual system.

Phase 3 — Homepage and Shared Components

- Implement header and footer.

- Build the homepage.

- Implement core design tokens.

- Build responsive navigation.

- Implement hero and key animations.

Deliverable: Approved homepage and shared UI components.

Phase 4 — Remaining Pages

- Build About.

- Build Tiiger Trail introduction.

- Build NRI Investment.

- Build Insights and article templates.

- Build Contact and legal pages.

Deliverable: Complete page set.

Phase 5 — SEO, Forms, and Integrations

- Configure metadata.

- Implement redirects.

- Connect forms.

- Configure analytics.

- Validate structured data.

- Configure sitemap and robots.txt.

Deliverable: Functional, SEO-ready website.

Phase 6 — QA and Launch

- Test responsiveness.

- Test animations.

- Check performance.

- Verify all forms.

- Validate analytics.

- Review accessibility.

- Deploy to production.

- Verify the live website.

Deliverable: Production-ready Starrbites website.

27. Final Design and Development Directive

The website must feel like a premium corporate real estate brand with the visual sophistication of a luxury architecture publication.

The first screen must immediately communicate quality. The navigation must feel effortless. The typography must be confident. Photography must be immersive and authentic. Animations must be smooth, controlled, and purposeful. The content must build trust without making unsupported claims.

The homepage must tell a coherent story:

Who Starrbites is → What the company believes → How it approaches development → Why Tiiger Trail represents that vision → How a prospective buyer can take the next step.

Do not add sections simply to make the page longer. Every section must have a defined purpose.

Do not compromise readability for animation, mobile usability for desktop effects, or performance for cinematic visuals.

Do not replace meaningful existing content with generic marketing language.

Do not invent company milestones, project approvals, investment returns, or completed amenities.

The final result must be visually distinctive, technically robust, accessible, responsive, search-friendly, and maintainable.

The ultimate objective is to make Starrbites feel like an established premium development brand whose digital experience reflects the quality, trust, and long-term thinking it wants customers to associate with the company.